Backend Deployment Process

Preparation

- Determine scope: Mv3tools, CPETools_API, or both.

- Identify commit(s) to merge for compatibility with the new frontend.

- If migrations are needed:

  - Backup current database:

    - Navigate to /nfs/itc_dtv_team/DatabaseBackups/CPEToolsProd

    - Rename existing backup folder (e.g., 20251016_original)

    - Run python3 dbbackup.py to create a new backup.

    - Verify backups for all databases.

- Pull and checkout intended commit:

  - git pull

  - git checkout development or specific commit (git checkout <commit_id>).

- Plan migrations:

  - Run makemigrations and review changes.

  - Handle non-nullable FK changes carefully (nullable first, then update later).

Deployment

- Merge selected commit(s) into main (do not push yet).

- Push both frontend and backend.

- Monitor GitLab runner logs for deployment success.

- Perform migrations if deferred.

Validation

- Verify backend services:

  - For CPETools_API:

    - Check TFTP server, firmware server, and Kamailio DB sync scripts.

  - For Mv3tools:

    - Ensure Celery is running and automated OLT sync completes successfully.

- Confirm all features are functional.

Rollback Procedure

Code Rollback

- Navigate to /opt/cpetools_autodeploy.

- Identify previous deployment:

  - ls -rtl

- Remove current symlink:

  - sudo rm active_deployment

- Create new symlink to previous deployment:

  - sudo ln -s cpetools_api-<commit_id> active_deployment

- Restart services:

  - sudo systemctl restart cpetools_api*

Database Rollback

- Navigate to backup root folder.

- Rename current backup folder for clarity:

  - mv 20251016 20251016_before_release

- Backup current (broken) state:

  - python3 dbbackup.py

  - Rename to 20251016_after_release.

- Restore previous backup:

  - Switch to postgres user: sudo su postgres

  - Drop and recreate database:

  - psql

  - drop database <dbname>;

  - create database <dbname> with owner '<dbuser>';

  - \q

  - Restore using compressed backup:

  - pg_restore -d <dbname> <backup_file>

- Restart Django services.